## Slide 1
Business Value Impact
Feasibility
(Time + Investment)
HIGH
LOW
LOW
Step 2, Part 2: Complete the “Data Science Opportunity Matrix” below by modeling each of the six projects in terms of feasibility (time & investment), business value impact, and likelihood of value capture
Project 1: | Customer Churn Prediction
Project 2: | Sales Forecasting
Project 3: | Inventory Optimization
Project 4: | Supplier Performance Analysis
Project 5: | Financial Fraud Detection
Project 6: | Credit Risk Assessment
HIGH
Likelihood of Value Capture
Low
Medium
High
P1
P3
Hint: Copy and edit these to represent each of your projects ("P1" = "Project 1" and so forth)
P2
P4
P5
P6

## Slide 2: Comprehensive Business Intelligence and Predictive Analytics Suit
TechSolutions Inc.
Nhan V. Nguyen
Data Scientist Leader
18/10/2024

## Slide 3
Approach
Phase 1: Initial Assessment and Planning (Days 1-20) - Understand the Context - Define Clear Objectives - Assemble the Team Phase 2: Foundation Building (Days 21-50) - Data Collection and Preparation - Develop Initial Models - Establish Infrastructure Phase 3: Execution and Iteration (Days 51-80) - Model Refinement and Advanced Analysis - Deploy and Test Models - Stakeholder Review Phase 4: Consolidation and Future Planning (Days 81-100) - Documentation and Training - Evaluate and Plan Next Steps
Results
Clear understanding and alignment on business goals, project scope, and key objectives among stakeholders.
Documented and agreed-upon project objectives and key performance indicators (KPIs).
A cohesive team with defined roles and responsibilities.
Consolidated, cleaned, and structured data sets ready for analysis.
Basic machine learning models with preliminary results and validation metrics.
Enhanced machine learning models with improved performance metrics.
Thorough documentation of processes, models, and findings; trained end-users and team members.
Detailed evaluation report on the 100-day progress and a roadmap for the next phases.
Executive Summary
Purpose of 100-day plan
Establish Clear Goals and Priorities
Build Momentum and Quick Wins
Create a Solid Foundation
Stakeholder Engagement and Communication
Identify Risks and Mitigation Strategies
Resource Allocation and Team Building
Monitoring and Evaluation

## Slide 4
Stakeholder Engagement and Goal Alignment
Data Collection and Preparation
Model Development and Validation
Technical Infrastructure Setup
Deployment and Testing
Documentation and Training
Performance Evaluation and Future Planning
Scope of Work for First 100 Days

## Slide 5
Candidate Data Science Projects
 | Functional Area | Project Description
Project 1: Customer Churn Prediction | Marketing | Customer churn prediction aims to identify customers who are likely to stop using a company's products or services. By analyzing historical data such as purchase history, customer interactions, and demographic information, businesses can predict which customers are at risk of leaving and take proactive measures to retain them.
Project 2: Sales Forecasting | Marketing | Sales forecasting involves predicting future sales based on historical sales data, market trends, and other influencing factors. Accurate sales forecasts enable businesses to make informed decisions regarding inventory management, marketing strategies, and financial planning.
Project 3: Inventory Optimization | Supply chain | Inventory optimization focuses on ensuring the right level of inventory to meet customer demand while minimizing holding costs. By analyzing sales data, lead times, and other factors, businesses can optimize their inventory levels and avoid stockouts or excess inventory.
Project 4: Supplier Performance Analysis | Supply chain | Supplier performance analysis evaluates the performance of suppliers based on key metrics such as quality, delivery time, and cost. This analysis helps businesses select and manage their suppliers more effectively, ensuring a reliable supply chain.
Project 5: Financial Fraud Detection | Finance | Financial fraud detection aims to identify fraudulent activities within financial transactions. By analyzing transaction patterns, account behavior, and other relevant data, businesses can detect and prevent fraudulent activities, protecting their assets and reputation.
Project 6: Credit Risk Assessment | Finance | Credit risk assessment involves evaluating the risk associated with lending to a particular customer or entity. By analyzing credit histories, financial information, and other relevant factors, businesses can predict the likelihood of default and make informed lending decisions.

## Slide 6
Step 2, Part 3: Complete the “Data Science Road Map” below with the first four data science projects chosen for implementation.
This project has the highest strategic alignment, low cost, low implementation complexity, high certainty of value capture, and large magnitude of benefit. It will immediately reduce financial losses due to fraud.
Financial Fraud Detection
Credit Risk Assessment
Customer Churn Prediction
Sales Forecasting
1
Order
Project
Order Justification
2
3
4
This project has high strategic alignment and a large magnitude of benefit, but has medium complexity and cost. It should follow once the more straightforward financial projects are underway.
This project also has high strategic alignment, relatively low cost and complexity, and high certainty of value capture. It complements the Financial Fraud Detection project by further reducing financial risk.
This project has high strategic alignment and a large magnitude of benefit. It is less complex and costly compared to Inventory Optimization, making it optimal to implement at this stage.

## Slide 7
4th month
Step 2, Part 3: Complete the “Data Science Road Map” below with the first four data science projects chosen for implementation.
Financial Fraud Detection
First Project
Stakeholder meetings - Define objectives and KPIs - Assemble team
Data collection - Data cleaning and transformation
Develop initial models - Validate and refine models
Deploy models - Monitor performance - Document and train
Credit Risk Assessment
Second Project
Stakeholder meetings - Define objectives and KPIs - Assemble team
Data collection - Data cleaning and transformation
Develop initial models - Validate and refine models
Deploy models - Monitor performance - Document and train
Customer Churn Prediction
Third Project
Stakeholder meetings - Define objectives and KPIs - Assemble team
Data collection - Data cleaning and transformation
Develop initial models - Validate and refine models
Deploy models - Monitor performance - Document and train
Sales Forecasting
Fourth Project
Stakeholder meetings - Define objectives and KPIs - Assemble team
Data collection - Data cleaning and transformation
Develop initial models - Validate and refine models
Deploy models - Monitor performance - Document and train
4th month
4th month
4th month

## Slide 8
Our Highest-Priority Data Science Projects
 | Direct Alignment with Strategic Goals? | Cost | Complexity of Implementation | Certainty of Value Capture | Magnitude of Benefit
 | 1=Low; 5=High | 1=High; 5=Low | 1=High; 5=Low | 1=Low; 5=High | 1=Small; 5=Large
Project 1: Customer Churn Prediction | 5 | 3 | 3 | 5 | 5
Project 2: Sales Forecasting | 4 | 3 | 2 | 4 | 4
Project 3: Inventory Optimization | 4 | 3 | 4 | 4 | 4
Project 4: Supplier Performance Analysis | 3 | 4 | 3 | 4 | 3
Project 5: Financial Fraud Detection | 5 | 2 | 2 | 5 | 5
Project 6: Credit Risk Assessment | 5 | 3 | 2 | 5 | 5

## Slide 9
Data Engineer
Data Engineer
Data Analyst
Initial Structure of the Data Science Team
Chief Data Scientist
Team 1
Team 2
Data Scientist
Data Scientist
Data Analyst
Data Engineer
Data Engineer
Team technology
Innovation
Machine Learning Engineer

## Slide 10
Strategies for promoting a data-driven culture
Strategy 1: Executive Sponsorship and Leadership Buy-In
Strategy 2: Training and Education Programs
Strategy 3: Accessible and User-Friendly Data Tools
Strategy 4: Data Governance and Quality Management
Strategy 5: Encouraging Collaboration and Data Sharing
Strategy 6: Demonstrating the Value of Data through Success Stories
I have identified six strategies for promoting a data-driven culture in our business

## Slide 11
Technical Infrastructure Needed to Support the Data Science Organization
Component |  | Strategy
Data Requirements | What data should be included in the Data Strategy? | Customer Data, Financial Data, Operational Data, Market and Competitive Data, Product and Service Data. External Data Sources IoT and Sensor Data
Data Governance | How will we promote data availability? (provide at least two ideas) | Centralized Data Repository Data Catalog and Documentation
 | How will we promote usability? (provide at least two ideas) | Self-Service Analytics Tool Standardized Data Formats and Clear Documentatio
 | How will we guarantee integrity? (provide at least two ideas) | Data Validation Rule Audit Trails.
 | How will we guarantee security? (provide at least two ideas) | Role-Based Access Control (RBAC) Data Encryption
Technology | Identify the components of your Data Architecture | Data Sources Data Ingestion Data Storage Data Processing. Data Analytics Data Access and Consumption Data Governance Metadata Management Data Security
Skills and Capacity | How will we promote development of data literacy skills and capacity throughout the organization (provide at least three ideas) | Training and Workshops Mentorship and Support Programs Access to Online Learning Platforms
Support for Machine Learning | Give a brief description of the machine learning architecture and how it will interface with the data architecture | Data Collection and Ingestion Data Processing and Preparation Model Training Model Validation and Testing. Model Deployment Model Monitoring and Maintenance